## Slide 1
One knowledge base for people and agents
Reference architecture with Graphwise: shared sources, wiki and graph working together.
Daiichi Sankyo | Enterprise Knowledge Base
01
SharePoint
or file export
Intake & conversion
Microsoft Graph · Docling
Versioned source documents in Git
Document ID · revision · evidence · access scope
Deloitte · Business Wiki
Source pages + approved curated pages
Python + local LLM: drafts and targeted updates
Git: content and history | Docusaurus: presentation
Graphwise · Graph
Taxonomy and entities
Evidenced relationships
GraphDB + services
In parallel from the same sources
Tags, IDs
and context
PostgreSQL + pgvector
Source and curated pages
FastAPI + FastMCP
Access, search and evidence
People and agents
Wiki · hybrid search · relationships
Domain approval before publication. Wiki, search and graph access respect permissions.
Notes: The slide shows the proposed pilot set-up for option B. It does not describe confirmed features of an existing Deloitte platform. The specific model and hardware choice is made during discovery.
Source pages hold the converted documents; curated pages bring together information from several sources. A Python wiki service creates and updates drafts within a limited set of page types. Domain owners review content and evidence. Docusaurus renders approved content, and a lightweight editorial workflow alongside it handles proposal and approval, so business users never have to work with Git branches.
Microsoft Graph ingests SharePoint content. For the PoC, an approved set of files can be supplied instead. Docling converts them to Markdown. Machine-managed sources and editorial pages stay separate. Ingestion never overwrites curated pages. IDs, source revisions, metadata and review status follow a validated project schema.
Graphwise processes the same normalised source documents in parallel. Deloitte writes accepted tags and entity references into a reserved Markdown metadata section under controlled conditions. Graphwise needs no direct write access to Git. The graph also supplies semantic context to the wiki service and, at runtime, to the Knowledge API.
PostgreSQL full-text search and pgvector form a single retrieval service for the pilot. Source pages and approved curated pages are split along headings and paragraphs into passages that can be cited. Affected passages are refreshed after a change, while ACL-only changes require no new embedding. Curated pages receive no blanket precedence over a better source result. OpenSearch remains a possible alternative but is not planned in addition.
FastAPI brings document and graph queries together. FastMCP offers agents search, read, relationships and update proposals, but no autonomous approval. MCP is not a prerequisite for the internal graph connection.
Git is authoritative for wiki content; SharePoint keeps the original source documents. Graphwise manages the model and the reviewed structured assertions together with their evidence. A curated graph cannot be regenerated in full from text, so export and restore belong to the handover. For time-related questions, Git history, source revision and validity fields are sufficient for now, and a separate temporal database is not foreseen.
The local pilot processes supplied data on Linux. Live access to SharePoint Online still requires network access. Local operation of the complete Graphwise package, including activation and model dependencies, has to be confirmed. Static wiki content may only be published to the audience authorised for it, and a full Git copy is not an access concept for differing read rights.
Sources: tender documents, written Q&A and meeting notes; proposed Deloitte architecture as at 18 September 2026.

## Slide 2
Wiki and graph stay connected through their sources
Shared IDs, revisions and evidence connect both workstreams.
Daiichi Sankyo | Enterprise Knowledge Base
02
Connection | Deloitte | Graphwise
Hand over documents | Supplies Markdown, document ID, revision, evidence and access scope. | Processes the corpus into concepts, entities and relationships.
Enrich knowledge | Takes reviewed annotations and uses context for wiki drafts. | Supplies tags, entity references and relationships with evidence.
Use knowledge | Combines text results and graph context for wiki, search and agents. | Provides relationship queries with source evidence and status.
Handle changes | Reports source changes and withdrawals; updates wiki and search. | Updates or blocks affected assertions and confirms the revision.
One page can describe many entities.
One entity can appear on many pages.
Domain owners at Daiichi Sankyo approve assertions. Source evidence is preserved across both systems.
Notes: This slide describes delivery boundaries and architectural connections, not a finished API specification. Deloitte covers application architecture, ingestion, wiki creation and curation, presentation, retrieval and agent access. Graphwise is responsible for the semantic model, entity extraction and resolution, GraphDB and the agreed graph services.
Graphwise does not have to wait for finished curated pages. Both workstreams start from the same normalised corpus. Approved curated pages can feed into the graph later, provided the original evidence and the derivation status are preserved. Generated annotations or graph displays must not be read back as new independent evidence. Content revision and annotation revision stay separate.
Git holds wiki text and versioning; Graphwise holds the semantic model and reviewed graph assertions. There is no necessary one-to-one relationship between page and entity and no requirement for identical display names. Stable references or an explicit mapping make the connection. Where content conflicts arise, domain owners decide on the basis of the underlying sources.
By the end of week 2, both sides agree the handover format, IDs, revision reference, authentication, permission model and error handling. Asynchronous transfer with a processing acknowledgement is sufficient for a pilot of this scope. Withdrawal of access does not wait for editorial approval. Permissions must also protect entity names, tags, graph paths, evidence and historical content. Derived pages must not circumvent source restrictions by summarising them.
Coordinated document ingestion by Deloitte is the preferred route. A direct Graphwise SharePoint connector is an alternative if it places IDs, conversion, changes and access scopes into the same process; two uncoordinated ingestion paths are not foreseen. Graphwise confirms modules, licence scope, local Linux operation and any required external services. The documented SharePoint connector alone does not confirm local operation of the entire package.
The separate proposals must mirror these boundaries, shared milestones and acceptance criteria. Mutual involvement on award is agreed explicitly, since a technical interface on its own secures no engagement.
Vendor sources: https://help.graphwise.ai/en/graphwise-integrations/introduction-to-graphwise-for-microsoft-365/m365-connectors-deployment-overview.html ; https://graphdb.ontotext.com/documentation/11.5/clients-and-apis.html . The GraphDB edition and fine-grained permissions are to be agreed with Graphwise: https://graphdb.ontotext.com/documentation/11.5/fine-grained-access-control.html .

## Slide 3
Two proposal options, one shared knowledge PoC
Both options run for twelve weeks, including two weeks of discovery.
Daiichi Sankyo | Enterprise Knowledge Base
03
Shared core
LLM wiki with approval, hybrid search, evidence and MCP access
 | A · With base graph | B · With Graphwise
Graph scope | A few reviewed relationship types; versioned metadata and PostgreSQL. | Taxonomy, entity resolution and evidenced relationships in GraphDB.
Strength | Lower effort; few components and simple operation. | Connections across document boundaries and specialist terms.
Limit | Limited modelling; more manual relationship curation. | Additional modelling, integration and licences.
Proof in the pilot | The whole knowledge flow works with traceable evidence. | Measure the added value for selected research and curation tasks.
Option B replaces the base graph. Its added value is measured on the same corpus with and without graph support.
Notes: The options are alternative proposals, not consecutive phases. Option B contains the same wiki, search and agent core but replaces the base graph implementation with the Graphwise workstream. The two complete options are never added together and both graph solutions are never built.
Option A addresses the RFP's minimum requirement for entities, relationships and traversal with a small number of relationship types confirmed by the business. The relationships are versioned and projected into PostgreSQL. A separate graph database is not necessary at this scope.
Option B is particularly relevant where prioritised questions span several documents and depend on relationships or differing specialist terms. Automatic tagging on its own does not yet justify the extra effort. What has to be assessed is the quality and traceability of results, the coverage of relationship questions and the effort of knowledge curation. A search run without graph support serves as the reference on the same corpus. A second full option A pilot is not required for that.
Both options demonstrate source ingestion, LLM-supported page creation, domain approval, lifecycle, versioning, granular source evidence, permissions, source change handling and a local agent. Success criteria and the specific questions are set with Daiichi Sankyo during discovery. No blanket promise about the benefit of the graph is made in advance.
The components are a reference selection. Discovery firms up the offered scope, and larger extensions require an explicitly agreed change of scope.

## Slide 4
Delivery plan and team for twelve weeks
Two weeks of discovery lay the basis for joint, measurable delivery.
Daiichi Sankyo | Enterprise Knowledge Base
04
Weeks 1–2
Discovery
Use cases · pilot corpus
Architecture · model test
Interfaces · acceptance
Weeks 3–4
First end-to-end run
Document → wiki draft
Domain approval
First graph connection
Weeks 5–8
Build
Wiki, search and MCP
Source changes
Semantic context
Weeks 9–12
Acceptance
Quality and access
Export & restore
Handover & scale-out plan
Option B: parallel delivery with Graphwise; first joint demonstration by the end of week 4.
Three core Deloitte roles
Technical lead / architect
Architecture, interfaces, leadership
and technical quality
Backend / AI engineer
Ingestion, LLM wiki service,
retrieval, APIs and MCP
Full-stack / knowledge engineer
Wiki, editorial workflow, metadata
and operational handover
Capacity: 180 PD in the core team, plus 10 PD in A and 24 PD in B. Graphwise team separate.
Daiichi Sankyo provides the product owner, domain reviewers and IT support.
Notes: Twelve weeks from mobilisation and available access, including two weeks of discovery. The nominal RFP calendar dates (start in September, selection in October, contract signature after due diligence) are to be reconciled before the engagement begins. The timeline is therefore relative and is not a commitment to an unrealistic calendar end date.
Weeks 1–2: confirm the pilot area and two use cases, convert a representative document sample, trial the LLM and hardware, appoint domain reviewers and set permission boundaries, agree interfaces and acceptance criteria. In option B, Graphwise works on the semantic model and prepares its own processing in parallel.
By week 4: one document is available in normalised form and one generated curated page has been reviewed and published; in option B an evidenced graph relationship is visible in the joint flow. Weeks 5–8 extend and stabilise that end-to-end run. Weeks 9–12 deliver the evaluation, access tests, change handling proof, export and restore, and the handover.
Three people over twelve weeks at five working days each comes to a nominal 180 PD. The updated plan contains 190 PD in A and 204 PD on the Deloitte side in B, contingency included. To cover this, a further 10 or 24 PD of temporary engineering and QA capacity is planned within the twelve weeks. Holiday and public holiday calendars have to be taken into account when staffing. Contingency is budget for uncertainty and is not presented as an additional permanent full-time role.
BTC aiStudio resources are an option for the two engineering roles if the individuals actually named are proficient in Python, API development and SQL/retrieval, or in React/Git and quality assurance. An experienced lead owns architecture, code reviews and integration, and that supervision is part of the calculation. The core team contains no additional full-time PM role.
Graphwise provides its own semantic and graph engineering team in line with its proposal, and the actual staffing level is not confirmed. A generic planning reference is 63 PD including contingency, roughly 1.05 FTE over twelve weeks, which is not a Graphwise commitment. Joint integration dates and technical contacts on both teams are named and fixed.
Daiichi Sankyo provides the product owner, domain approvals and IT access. This involvement is not included in the Deloitte PD. The pilot is non-GxP, and a validated production GxP process is not part of the delivery scope.

## Slide 5
Effort and cost of the proposal options
Planning basis for twelve weeks · EUR 950 per person-day · contingency included
Daiichi Sankyo | Enterprise Knowledge Base
05
Deloitte scope of work | A · PD | B · PD
Discovery and architecture | 16 | 16
Source ingestion and automated wiki | 70 | 70
Search and agent access | 29 | 29
Base graph / Graphwise integration | 8 | 21
Evaluation, operations and handover | 36 | 36
Technical leadership | 13 | 13
Contingency (10%, rounded up) | 18 | 19
Deloitte total | 190 | 204
A · KNOWLEDGE PoC · BASE GRAPH
EUR 180,500
190 PD Deloitte
B · KNOWLEDGE PoC · GRAPHWISE
EUR 193,800
+ G
204 PD Deloitte
+ separate Graphwise proposal
G covers the Graphwise services plus agreed pilot licences and support. The partner price is still open.
Excluding VAT. Infrastructure, travel and additional external services are shown separately.
Notes: The figures are updated planning values, not fixed prices that have already been released. They are based on the work package calculation including the additions for automated wiki curation. Before prices are released they are reconciled with the current proposal status. T&M with an agreed cost ceiling and transparent scope assumptions.
Derivation for A: original assessed Deloitte scope of 156 PD plus 8 PD for LLM-supported curated page creation and 8 PD for targeted wiki curation after source changes = 172 PD. Contingency of 10%, rounded up to whole days = 18 PD. In total 190 PD × EUR 950 = EUR 180,500.
Derivation for B: original assessed Deloitte scope of 161 PD plus the same 16 PD of wiki automation plus 8 PD for the adapter handling semantic annotations and wiki context = 185 PD. Contingency of 19 PD. In total 204 PD × EUR 950 = EUR 193,800. In B, 13 PD of Graphwise query and change integration replace the 8 PD base graph block; together with 8 PD for taking in semantic metadata, this produces the visible line of 21 PD. Graphwise's own services are not included in it.
Grouping behind the visible table: source ingestion 29 + wiki/governance 25 + LLM creation and curation 16 = 70 PD. Evaluation 20 + operations/handover 16 = 36 PD. Shared packages are counted exactly once within each option. A and B are alternatives and are never added together.
The previous three-person capacity frame was 180 PD, or EUR 171,000. The clarified automation scope raises the requirement to 190 and 204 PD respectively, contingency included. Additional requirement against EUR 171,000: EUR 9,500 in A and EUR 22,800 on the Deloitte side in B. An unchanged cost ceiling requires an explicit reduction and re-estimation of the scope.
G is the Graphwise pilot package still to be obtained, including the agreed licences and support. One-off and recurring costs as well as exclusions are to be broken out. Infrastructure already contained in G must not be counted twice.
Generic planning reference for the additional graph workstream, explicitly not a Graphwise quote: domain model/taxonomy 8 PD; GraphDB provisioning 4; extraction/entity resolution 13; evidence/review status/access scopes 8; changes/metadata return 8; graph queries/context 8; graph quality/export/handover 8. Total 57 PD plus 6 PD contingency = 63 PD. Internal comparison value at EUR 950/PD: EUR 59,850, excluding unknown licences and infrastructure. Internally that would correspond to EUR 253,650 for B as a delivery reference. G replaces this monetary placeholder and is not added on top of it. This says nothing about Graphwise day rates or confirmed staffing.
T-shirt basis of the reference: S = 4 PD, M = 8 PD, L = 13 PD. The graph reference range is 44–70 PD before contingency, or 49–77 PD including it. The central value is 63 PD. Calculation boundaries: one pilot domain, two use cases, 50–150 PDF and Office documents up to roughly 3,000 pages and 15–25 curated pages; fewer than ten users and ten agents. These corpus limits are planning assumptions, not customer requirements already agreed.
Included: simple change handling, robust permission evidence, local models and a bounded review workflow. Not estimated: full production SharePoint and ACL synchronisation, video processing, high availability, production SLAs or GxP validation. DSE domain approvals and IT support are assumed to be available promptly. The Graphwise scope and local operation of the complete package are to be confirmed separately.
Source: work package calculation and extended architecture planning, as at 18 September 2026.